Terms of Reference (ToR)
Implementation of Microsoft Dynamics 365 Finance & Operations
at the Lebanese Red Cross (LRC)

Contents

1. Executive Summary and Procurement Objectives	5

1.1 Strategic Outcomes	5

2. Background and Current Environment	5

2.1 Current ERP Considerations	6

3. Assignment Objectives	6

3.1 Overall Objective	6

3.2 Specific Objectives	6

4. Scope of Work	7

4.1 Discovery and Current-State Assessment	7

4.2 Process Mapping and Future-State Design	7

4.3 Configuration and Implementation	7

4.4 Boundaries and Exclusions	7

5. Functional Scope and Requirements	8

Comprehensive Functional Requirements Matrix for Microsoft Dynamics 365 F&O (SaaS)	9

5.1 Customization Control	13

6. Dynamics NAV Data Migration Requirements	13

6.1 Data Scope	13

6.2 Mandatory Migration Deliverables	13

7. Microsoft Dynamics 365 Licensing Requirements	14

7.1 License Ownership and Provisioning	14

8. SaaS Environments, Hosting, Security and Compliance	14

8.1 Environments and Tools	14

8.2 Security and Compliance Requirements	15

9. Integrations, Reporting and Analytics	15

9.1 Integrations	15

9.2 Reporting and Analytics	15

10. Implementation Methodology and Deliverables	15

10.1 Mandatory Deliverables	16

11. Testing, UAT and Acceptance	16

12. Training, Change Management and Knowledge Transfer	17

13. Project Governance and Reporting	17

14. Post-Go-Live Support and 3-Year SLA	18

14.1 Support Scope	18

14.2 Minimum SLA Table	18

14.3 SLA Management	18

15. Supplier Qualifications and Eligibility	19

15.1 Key Team Members	19

16. Supplier Response Instructions	19

17. Evaluation and Scoring Model	20

17.1 Mandatory Pass/Fail Gates	20

18. Commercial Terms, Payment and Warranty	20

18.1 Financial Proposal Breakdown	20

18.2 Suggested Payment Milestones	22

18.3 Warranty and Contractual Protection	22

19. LRC Responsibilities and Dependencies	23

20. Appendices and Templates	23

Appendix A - Supplier Functional Requirements Matrix	24

Appendix B - Bidder Compliance Checklist	24

| Field | Details |
| --- | --- |
| Document Owner | Lebanese Red Cross (LRC) |
| Purpose | Tender package for ERP SaaS implementation, license procurement, data migration, and long-term support |
| Target Platform | Microsoft Dynamics 365 Finance & Operations SaaS / Dynamics 365 Finance and Supply Chain Management |
| Existing ERP | Microsoft Dynamics NAV on-premises |
| Support Requirement | Mandatory 3-year post-go-live support and maintenance agreement with SLA |
| Status | Draft for internal review and procurement finalization |

# 1. Executive Summary and Procurement Objectives

The Lebanese Red Cross (LRC) intends to select a qualified Microsoft Dynamics implementation partner to deliver an end-to-end implementation of Microsoft Dynamics 365 Finance & Operations SaaS. The assignment covers consulting, licensing, solution design, configuration, data migration from the existing Microsoft Dynamics NAV on-premises environment, integrations, testing, training, go-live, hypercare, and a mandatory three-year application management and support agreement with defined service levels.

The engagement shall be outcome-driven, milestone-gated, auditable, and aligned with LRC operational, financial, procurement, warehouse, fixed asset, donor accountability, cybersecurity, and data protection requirements.

## 1.1 Strategic Outcomes

A unified SaaS ERP platform covering finance, procurement, warehouse/inventory, fixed assets, reporting, and approved extensions.

A controlled migration path from Microsoft Dynamics NAV on-premises to Dynamics 365 Finance & Operations SaaS.

Improved financial visibility, budget control, donor/project reporting, auditability, and management dashboards.

Standardized procurement workflows, approval matrices, vendor records, receiving, and invoice matching.

Improved warehouse traceability, inventory accuracy, stock movement control, and fixed asset lifecycle management.

Secure Microsoft cloud-aligned access model using Microsoft Entra ID, role-based access, MFA, audit logging, and segregation of duties.

A sustainable operating model with role-based training, administrator handover, documentation, hypercare, and three-year SLA-based support.

Transparent licensing model where all required Microsoft Dynamics 365 licenses are procured/provisioned by the winning bidder under LRC ownership or LRC-approved subscription arrangements.

Mandatory Procurement Position The winning bidder shall be responsible for implementing the ERP solution, supplying/provisioning the required Microsoft Dynamics 365 licenses, migrating validated data from the current Dynamics NAV on-premises environment, and providing a three-year post-go-live support and maintenance agreement with clear SLA. Proposals that do not include these components shall be considered incomplete unless LRC formally decides otherwise.

# 2. Background and Current Environment

LRC operates complex, multi-site humanitarian services and support functions across emergency response, disaster management, blood transfusion, medico-social services, procurement, logistics, finance, warehouses, and administrative operations. These activities require reliable financial controls, procurement transparency, accurate warehouse records, auditable fixed asset management, and timely reporting to management, donors, auditors, and governance bodies.

LRC currently operates Microsoft Dynamics NAV on-premises. The organization intends to transition to a modern Microsoft Dynamics 365 Finance & Operations SaaS platform to reduce dependence on on-premises infrastructure, improve system availability, strengthen reporting, support digital transformation, and enable a scalable ERP operating model.

## 2.1 Current ERP Considerations

Existing data, master records, balances, open transactions, inventory, and asset data must be assessed, cleaned, mapped, migrated, validated, and reconciled.

Existing NAV customizations, reports, approval flows, integrations, and data structures must be reviewed before finalizing the target design.

LRC may require a phased migration approach, with the legacy NAV system retained in read-only mode for audit and historical reference where full historical migration is not justified.

The new SaaS solution must improve governance without over-customizing the platform or creating avoidable long-term support risks.

The system must be designed to support LRC financial controls, procurement rules, warehouse operations, fixed asset control, and donor/project reporting requirements.

# 3. Assignment Objectives

## 3.1 Overall Objective

The overall objective is to implement Microsoft Dynamics 365 Finance & Operations SaaS as LRC’s modern ERP platform, including licensing, process optimization, configuration, data migration from Microsoft Dynamics NAV on-premises, reporting, training, go-live, hypercare, and three-year support with SLA.

## 3.2 Specific Objectives

Assess the current Microsoft Dynamics NAV on-premises environment and document the migration readiness, data quality, business processes, customizations, reports, and integrations.

Review and optimize finance, procurement, warehouse/inventory, and fixed asset management processes.

Define the future-state ERP operating model and solution architecture based on Dynamics 365 best practices and LRC requirements.

Configure and implement required ERP modules with limited and justified customization only where business-critical.

Migrate validated master data, open transactions, balances, inventory data, and fixed asset data from NAV to the SaaS platform.

Establish secure roles, permissions, approval workflows, segregation of duties, and audit controls.

Deliver standard and customized reports, dashboards, and Power BI outputs where required.

Provide the required Microsoft Dynamics 365 licenses as part of the bid and ensure proper tenant ownership, subscription management, and renewal transparency.

Train end users, super users, management users, and ICT administrators.

Provide go-live support, hypercare, warranty, and three-year application support and maintenance with enforceable SLA.

# 4. Scope of Work

## 4.1 Discovery and Current-State Assessment

Review the existing Microsoft Dynamics NAV on-premises deployment, databases, companies, chart of accounts, master data, open transactions, reports, customizations, permissions, and integrations.

Conduct workshops with Finance, Procurement, Warehouse/Logistics, Fixed Assets, ICT, and management stakeholders.

Document current processes, pain points, control gaps, reporting gaps, manual workarounds, and data quality issues.

Assess technical and business readiness for SaaS migration and identify key risks, constraints, and decisions required from LRC.

Prepare a current-state assessment report and recommendations for migration, process optimization, and implementation sequencing.

## 4.2 Process Mapping and Future-State Design

Develop current-state and future-state process maps for finance, procurement, warehouse/inventory, and fixed assets.

Define approval matrices, workflows, controls, role responsibilities, and segregation of duties.

Identify which requirements can be delivered out-of-the-box, through configuration, through approved extension/customization, or through an ISV add-on.

Recommend process standardization and automation opportunities while preserving compliance with LRC policies, audit expectations, and donor requirements.

Prepare a signed functional design and solution blueprint before build/configuration starts.

## 4.3 Configuration and Implementation

Configure the agreed Dynamics 365 Finance & Operations modules, workflows, security roles, master data structures, dimensions, financial calendars, procurement setup, warehouse setup, fixed asset setup, reporting structures, and integrations.

Implement only necessary extensions/customizations after formal approval by LRC, including documented business justification, technical design, estimated effort, maintenance impact, and test coverage.

Configure environments and deployment pipelines through Lifecycle Services or equivalent Microsoft-approved governance tools.

Maintain configuration workbooks, design decisions, change logs, risk logs, and traceability between requirements and delivered configuration.

## 4.4 Boundaries and Exclusions

The minimum mandatory functional scope is Finance, Procurement, Warehouse/Inventory, Fixed Assets, Reporting, NAV data migration, licensing, training, go-live, hypercare, and three-year support.

CRM, fleet management, mobile warehouse, banking integrations, donor platforms, and advanced automation shall be treated as optional or future integration areas unless explicitly included in the final signed scope.

No custom development shall proceed without written LRC approval and an impact assessment covering cost, timeline, supportability, upgrade impact, security, and testing.

The supplier shall clearly state assumptions, exclusions, prerequisites, and LRC responsibilities in the proposal.

# 5. Functional Scope and Requirements

The following table summarizes the minimum mandatory functional scope. Bidders must provide a detailed response stating whether each requirement is available out-of-the-box, requires configuration, requires extension/customization, requires an ISV add-on, or is not supported. Bidders must also provide implementation notes, dependencies, assumptions, and licensing impacts.

| Area | Requirement Summary | Priority |
| --- | --- | --- |
| Finance - General Ledger | Chart of accounts, financial dimensions, cost centers, projects, donors/grants, locations, activities, multi-company, multi-currency, journal workflows, audit trail, allocations, revaluation, consolidation where applicable. | Mandatory |
| Finance - Budgeting and Controls | Budget planning, budget control, approval workflows, budget vs actual, commitment/encumbrance style controls where applicable, project/donor budget tracking. | Mandatory |
| Accounts Payable | Vendor master, invoice processing, two-way/three-way matching, payment proposals, vendor statements, AP reconciliation, VAT/withholding tax support, payment reporting. | Mandatory |
| Accounts Receivable | Customer/donor records, receipts, invoices where applicable, donor/customer statements, AR reporting, integration readiness with donation platforms where applicable. | Mandatory |
| Cash and Bank | Multi-bank and multi-currency bank accounts, bank reconciliation, payment files where applicable, cash visibility, liquidity reports. | Mandatory |
| Procurement and Sourcing | Purchase requisitions, purchase orders, RFQs, vendor onboarding, procurement categories, approval thresholds, supplier evaluation, contracts/blanket orders, receiving, invoice matching. | Mandatory |
| Warehouse and Inventory | Item master, units of measure, stock on hand, locations/bins, receiving, transfers, issues, adjustments, cycle counting, valuation, batch/serial/expiry tracking where applicable. | Mandatory |
| Fixed Assets | Asset register, categories, acquisition, capitalization, depreciation, transfer, disposal, impairment/revaluation where applicable, asset reports, audit trail. | Mandatory |
| Project/Grant Accounting | Project/donor dimensions, funding sources, budget vs actual by project/donor/department, expense tracking, donor reporting templates, allocation rules. | Mandatory |
| Reporting and Dashboards | Financial statements, trial balance by currency, GL reports, AP/AR reports, procurement reports, inventory reports, fixed asset reports, donor/project dashboards, Power BI where applicable. | Mandatory |
| Document Management | Attachment of scanned documents to entries, SharePoint or native document management integration, access controls, searchable attachments where applicable. | Mandatory |
| Security and Workflow | Role-based access, segregation of duties, approval workflows, audit logs, delegated approvals, maker-checker controls. | Mandatory |
| Integrations | HR/payroll. | Mandatory |

LRC reserves the right to reject any offer that does not meet mandatory technical, interoperability, regulatory, confidentiality, or support requirements, even if it is the lowest financial offer.

## Comprehensive Functional Requirements Matrix for Microsoft Dynamics 365 F&O (SaaS)

| Module | Functionality Requirement | Available (Yes/No) | Requires Config (Yes/No) | Supplier Comments |
| --- | --- | --- | --- | --- |
| General Ledger |  |  |  |  |
|  | Multi-entity / multi-company management |  |  |  |
|  | Multi-currency with daily exchange rates |  |  |  |
|  | Financial dimensions (cost centers, projects, grants, donors, locations, activities) |  |  |  |
|  | Consolidation & eliminations across entities |  |  |  |
|  | Period close checklists & task automation |  |  |  |
|  | Intercompany accounting & settlements |  |  |  |
|  | Encumbrance & pre-encumbrance accounting |  |  |  |
|  | Budget planning & control with workflows |  |  |  |
|  | Allocations (fixed %, statistical driver-based) |  |  |  |
|  | Journal approval workflows (multi-level) |  |  |  |
|  | Real-time currency revaluation |  |  |  |
|  | Advanced audit trail for journals |  |  |  |
|  | Flexible G/L account structure |  |  |  |
|  | Ability to maintain chart of account in LBP and USD |  |  |  |
| Accounts Payable (AP) |  |  |  |  |
|  | Vendor master management with approval & blacklisting |  |  |  |
|  | Vendor risk scoring & rating |  |  |  |
|  | Invoice capture (OCR / automation integration) |  |  |  |
|  | Two-way & three-way matching |  |  |  |
|  | Automated payment proposal generation |  |  |  |
|  | Payment run automation (bank files, SEPA, ISO20022, SWIFT MT940) |  |  |  |
|  | Withholding tax, VAT handling |  |  |  |
|  | Vendor portal for collaboration & invoice submission |  |  |  |
|  | Vendors’ payments application to invoices and relative report |  |  |  |
|  | Vendors statement of account in LBP and multi- currency |  |  |  |
|  | AP reconciliation tools |  |  |  |
|  | Early payment discount management |  |  |  |
| Accounts Receivable (AR) |  |  |  |  |
|  | Customer master with donor categorization |  |  |  |
|  | Donor/grant pledge management |  |  |  |
|  | Invoice & billing templates (manual, recurring, advance) |  |  |  |
|  | Cash receipts & bank reconciliation |  |  |  |
|  | Credit management & collections workflows |  |  |  |
|  | Customer self-service portal (balance, invoices) |  |  |  |
|  | Integration with donation platforms (if applicable) |  |  |  |
| Cash & Bank |  |  |  |  |
|  | Multi-bank management & reports in multi-currency |  |  |  |
|  | Bank reconciliation (auto/manual, bank statement imports) |  |  |  |
|  | Cash forecasting & liquidity management |  |  |  |
|  | Electronic funds transfer & mobile payment integration |  |  |  |
| Fixed Assets |  |  |  |  |
|  | Asset master lifecycle (acquisition → disposal) |  |  |  |
|  | Multiple and automated depreciation methods (straight line, declining balance, units of production) |  |  |  |
|  | Asset revaluation, impairment & transfer |  |  |  |
|  | Asset leasing (IFRS 16 compliance) |  |  |  |
|  | Asset maintenance tracking & cost allocation |  |  |  |
| Procurement & Sourcing |  |  |  |  |
|  | Vendor onboarding & qualification workflows |  |  |  |
|  | Vendor catalog & procurement categories |  |  |  |
|  | RFQ creation, evaluation & award |  |  |  |
|  | Blanket orders & procurement contracts |  |  |  |
|  | PR → PO workflow automation |  |  |  |
|  | Approval matrix with thresholds |  |  |  |
|  | Contract management (terms, expiry alerts) |  |  |  |
|  | Supplier performance scorecards |  |  |  |
| Inventory & Warehouse Management |  |  |  |  |
|  | Item master with multiple UoM & conversions |  |  |  |
|  | Location/bin control & storage policies |  |  |  |
|  | Inventory valuation (FIFO, Weighted Average, Standard Cost) |  |  |  |
|  | Receiving, put-away, picking, packing |  |  |  |
|  | Lot/batch & serial tracking |  |  |  |
|  | Expiry date & shelf-life tracking |  |  |  |
|  | Cycle counting & perpetual inventory |  |  |  |
|  | Kitting & BOM management (if needed) |  |  |  |
|  | Mobile WMS app support |  |  |  |
| Grant / Project Accounting |  |  |  |  |
|  | Project/award setup & hierarchy |  |  |  |
|  | Multi-donor funding allocation |  |  |  |
|  | Budget vs actual reporting by project & donor |  |  |  |
|  | Commitment control (encumbrances) |  |  |  |
|  | Time & expense tracking per project |  |  |  |
|  | Donor reporting templates |  |  |  |
|  | Cost allocations & indirect cost recovery |  |  |  |
|  | Revenue recognition per donor contract |  |  |  |
|  | Create and operate a customized function for the Donations and the related reports |  |  |  |
|  | Create and operate a customized function for the Cash receipts and the related reports |  |  |  |
| Public Sector / NGO Controls |  |  |  |  |
|  | Commitment & encumbrance accounting |  |  |  |
|  | Transparency & accountability reporting |  |  |  |
|  | Segregation of Duties (SoD) matrix |  |  |  |
|  | Donor fund restrictions enforcement |  |  |  |
|  | Multi-grant budget control |  |  |  |
| Humanitarian Logistics & Fleet (optional scope) |  |  |  |  |
|  | Fleet management (vehicles, drivers, maintenance) |  |  |  |
|  | Fuel tracking & allocation |  |  |  |
|  | Dispatch & transport planning |  |  |  |
|  | Humanitarian warehouse dispatch tracking |  |  |  |
| Cross-cutting |  |  |  |  |
|  | Workflow automation for approvals |  |  |  |
|  | Role-based security (least privilege) |  |  |  |
|  | Mobile app access for approvals, time & expenses |  |  |  |
|  | SharePoint integration (document mgmt.) |  |  |  |
|  | Reporting packs: balance sheet, P&L, cash flow |  |  |  |
|  | Power BI dashboards (finance, procurement, donors) |  |  |  |
|  | Customized reports option (original by currency GL and Trial balance) |  |  |  |
|  | Automated alerts (budget overruns, grant expiry) |  |  |  |
|  | Possibility of attaching scanned documents to the entries |  |  |  |
| Compliance & Audit |  |  |  |  |
|  | Full transaction & master data audit trail |  |  |  |
|  | GDPR support (data export, anonymization, DSR) |  |  |  |
|  | IFRS, IPSAS support |  |  |  |
|  | ISO 27001 security alignment |  |  |  |
|  | Audit-ready reporting & logs |  |  |  |
| Integration & Interoperability |  |  |  |  |
|  | Microsoft 365 integration (Excel, Outlook, Teams) |  |  |  |
|  | Power Platform (Power Automate, Power Apps) |  |  |  |
|  | Banking gateway & ePayments integration |  |  |  |
|  | CRM integration (Dynamics 365 CE, Salesforce, etc.) |  |  |  |
|  | HR/Payroll system integration seperately |  |  |  |
|  | GIS system integration (for logistics/field ops) |  |  |  |
|  | Payroll flexible with currency changes and laws & Arabic transcripts |  |  |  |
|  | Payroll reports generated by gender, age and salary |  |  |  |
|  | History tracking |  |  |  |
|  | Payroll: alert system for employees above 64 & Automated deduction when advance is given |  |  |  |
|  | Customized payroll calculations for LRC |  |  |  |
|  | Payroll related reports: NSSF/Income tax/EOS/R3,5,6,7 |  |  |  |
|  | APIs & OData endpoints for custom integrations |  |  |  |
|  | Reporting and Analytics |  |  |  |
|  | Connect one or multiple donations to specific project budgets |  |  |  |
|  | Reports update automatically based on live transactions |  |  |  |
|  | Project Dashboards Real-time visualization of project financial status |  |  |  |
|  | Report tracking the paid and unpaid expenses per project. |  |  |  |
|  | Report to monitor budget versus actual expenditure per project |  |  |  |
|  | Report to monitor budget versus actual expenditure per donor |  |  |  |
|  | Report to monitor budget versus actual expenditure per department |  |  |  |
|  | Extract a report with the ability to consolidate multiple donations, projects or department |  |  |  |
|  | Ability to customize forms, fields and reports |  |  |  |

## 5.1 Customization Control

The supplier shall prioritize standard Dynamics 365 capabilities and configuration. Customization shall be minimized, justified, documented, tested, and accepted by LRC. Every customization must include source code handover, technical documentation, test cases, deployment instructions, and support obligations under the three-year support agreement.

# 6. Dynamics NAV Data Migration Requirements

The selected supplier shall be fully responsible for planning, extracting, cleansing, mapping, migrating, validating, reconciling, and supporting the migration of agreed data from the current Microsoft Dynamics NAV on-premises environment to the new Dynamics 365 Finance & Operations SaaS platform.

## 6.1 Data Scope

| Data Category | Expected Scope |
| --- | --- |
| Master Data | Chart of accounts, financial dimensions, vendors, customers/donors, item master, warehouses/locations, fixed asset register, tax setup, banks, users/role mapping where applicable. |
| Opening Balances | GL opening balances, AP/AR balances, bank balances, inventory balances, fixed asset opening balances, accumulated depreciation. |
| Open Transactions | Open purchase orders, open AP invoices, open AR items, open inventory transactions, open commitments where applicable. |
| Historical Data | Historical financial and operational data for the period agreed with LRC after discovery. If full history is not migrated, the supplier shall propose a read-only NAV archive and reporting access approach. |
| Documents and Attachments | Migration or archival approach for scanned documents/attachments, subject to feasibility, storage, metadata quality, and LRC approval. |
| Audit and Reconciliation | Reconciliation reports comparing NAV source data to Dynamics 365 target data; formal sign-off by LRC business owners and ICT before go-live. |

## 6.2 Mandatory Migration Deliverables

Data migration strategy and migration governance plan.

Source data assessment and data quality report.

Data cleansing recommendations and responsibility matrix between LRC and supplier.

Migration templates and extraction/loading procedures.

At least two trial migration cycles unless LRC approves otherwise.

Cutover migration plan, rollback plan, downtime plan, and communications plan.

Migration Acceptance Rule No migrated data shall be considered accepted until LRC business owners and ICT formally validate and sign off the reconciliation outputs. The supplier remains responsible for resolving migration-related defects within the agreed warranty, hypercare, and support periods.

# 7. Microsoft Dynamics 365 Licensing Requirements

The winning bidder must include Microsoft Dynamics 365 license procurement/provisioning as part of its proposal. The supplier shall recommend the optimal license model based on LRC roles, usage patterns, environments, module requirements, integrations, and reporting needs.

## 7.1 License Ownership and Provisioning

All licenses shall be provisioned under LRC’s official Microsoft tenant or through an LRC-approved licensing channel that preserves LRC ownership, administrative control, portability, and continuity.

The supplier shall not lock LRC into a licensing arrangement that prevents future renewal, transfer, partner change, or direct Microsoft/Microsoft partner management subject to Microsoft licensing rules.

The supplier shall clearly separate license costs from implementation, customization, migration, training, and support costs.

The supplier shall include license assumptions, quantities, license types, term, renewal model, billing frequency, and any prerequisites or dependencies.

The supplier shall provide written confirmation that proposed licenses are suitable for the functional scope and user roles.

| Required Licensing Detail | Supplier Response Requirement |
| --- | --- |
| License Type / SKU | Supplier to specify exact Microsoft license name and role mapping. |
| Quantity | Supplier to propose by named users, device users, team members, operations users, administrators, service accounts, and other applicable categories. |
| Purpose / Role | Finance, procurement, warehouse, fixed assets, management reporting, ICT administration, integration/service use, UAT/training users as applicable. |
| Subscription Period | Supplier to state annual/multi-year terms and renewal dates. |
| Cost Model | Unit cost, annual cost, total cost, taxes if applicable, currency, and renewal assumptions. |
| Tenant / Ownership | Confirmation that licenses are assigned to LRC tenant and remain under LRC control. |
| Environments | Production, UAT, training, sandbox/dev/build requirements and license implications. |

# 8. SaaS Environments, Hosting, Security and Compliance

## 8.1 Environments and Tools

Production environment for live operations.

User Acceptance Testing environment.

Training environment.

Development/build environment if required by supplier methodology.

Environment management through Microsoft-approved tools such as Lifecycle Services and Azure DevOps or equivalent approved governance methods.

Defined refresh, backup, access, deployment, and release management procedures.

## 8.2 Security and Compliance Requirements

| Control Area | Requirement |
| --- | --- |
| Identity and Access | Microsoft Entra ID integration, SSO, MFA, conditional access where applicable, least privilege, role-based security, periodic access review. |
| Segregation of Duties | SoD matrix, conflict identification, compensating controls, workflow approval controls. |
| Data Protection | Encryption in transit/at rest, data classification, retention, privacy-by-design, secure data migration, confidentiality controls. |
| Audit and Logging | Audit trail for master data, transactions, configuration, security changes, user actions where available; exportable logs for audit review. |
| Compliance Alignment | Alignment with LRC policies, applicable Lebanese requirements, GDPR-aligned principles where relevant, ISO 27001 control considerations, and audit expectations. |
| Business Continuity | Operational procedures for backup, recovery, restore testing, release management, and incident escalation within the SaaS model. |
| Data Residency | Supplier to document proposed Microsoft geography/region, data flows, cross-border processing considerations, and any residual risks. |

# 9. Integrations, Reporting and Analytics

## 9.1 Integrations

The supplier shall assess required and optional integrations during discovery and prepare an integration inventory.

Minimum integration considerations include Microsoft 365, Microsoft Entra ID, Power BI, Power Automate, SharePoint/document management, and any confirmed banking, CRM, HR/payroll.

Each integration shall include ownership, interface type, data flow, frequency, security controls, error handling, monitoring, support responsibility, testing approach, and licensing impact.

No integration shall be developed without an approved integration design document and testing plan.

## 9.2 Reporting and Analytics

The supplier shall deliver standard ERP reports and agreed custom reports required for finance, procurement, warehouse/inventory, fixed assets, donors/projects, and management dashboards.

Reports must support role-based access, auditability, currency requirements, project/donor/department dimensions, and agreed refresh frequency.

Power BI dashboards shall be proposed where they add value and shall include data model documentation, refresh approach, ownership, security, and handover documentation.

Supplier must include a report catalogue showing report name, owner, purpose, data source, frequency, audience, and acceptance criteria.

# 10. Implementation Methodology and Deliverables

Bidders shall propose a structured ERP implementation methodology aligned with Microsoft Dynamics 365 best practices, including stage gates, formal deliverable acceptance, risk management, quality assurance, testing discipline, and change management. Microsoft Success by Design, Lifecycle Services governance, Azure DevOps backlog control, and automated regression testing are preferred where applicable.

| Phase | Mandatory Outputs |
| --- | --- |
| 1. Mobilize and Discover | Project charter, governance/RACI, stakeholder map, communications plan, current-state assessment, NAV assessment, risk log, initial architecture, implementation plan. |
| 2. Fit-Gap and Solution Design | Process maps, fit-gap register, solution blueprint, security/SoD design, data model, reporting catalogue, integration inventory, licensing recommendation. |
| 3. Build and Configure | Configured modules, workflows, security roles, reports, integrations, configuration workbooks, extension register, deployment plan. |
| 4. Data Migration | Migration strategy, data mapping, cleansing rules, trial loads, reconciliation, cutover plan, migration sign-offs. |
| 5. Testing | Unit testing, SIT, role/security testing, workflow testing, report testing, migration testing, performance testing where applicable, UAT execution. |
| 6. Training and Change | Training plan, role-based curricula, training materials, super-user model, attendance records, user readiness assessment. |
| 7. Go-Live and Hypercare | Go/no-go checklist, cutover execution, command center, daily issue tracking, hypercare dashboards, hypercare exit report. |
| 8. Operate and Optimize | Three-year AMS support, monthly SLA reports, quarterly service reviews, release readiness, optimization backlog. |

## 10.1 Mandatory Deliverables

Inception report and detailed implementation plan.

Current-state NAV and process assessment report.

Business process mapping and gap analysis report.

Solution blueprint and future-state process design.

Functional and technical requirements specification.

Licensing bill of materials and licensing recommendation.

Data migration strategy, mapping, trial migration, and reconciliation reports.

Security, role, and segregation of duties matrix.

Integration design documents and interface specifications.

Testing strategy, test scripts, defect log, and UAT sign-off report.

Training plan, user manuals, quick reference guides, and administrator guide.

Go-live readiness assessment, cutover checklist, and rollback plan.

Configured production solution and signed go-live acceptance.

Hypercare report and warranty defect log.

Operations runbook, support model, service catalogue, and 3-year SLA agreement.

Final project closure and handover report.

# 11. Testing, UAT and Acceptance

The supplier shall prepare a testing strategy covering unit testing, system integration testing, migration testing, security/role testing, workflow testing, report testing, performance testing where applicable, and user acceptance testing.

Each requirement must be traceable to one or more test cases, test results, defect records, and acceptance evidence.

UAT shall be business-led by LRC with supplier support. Go-live shall not proceed without formal UAT sign-off and approved go/no-go decision.

Critical and high-severity defects must be resolved or formally accepted by LRC with a documented workaround before go-live.

The supplier shall provide automated regression testing coverage for critical flows where feasible and agreed.

| Acceptance Gate | Minimum Acceptance Criteria |
| --- | --- |
| Design Acceptance | Signed solution blueprint, future-state processes, fit-gap register, security model, data migration approach, licensing BOM, and implementation plan. |
| Build Acceptance | Configured modules match approved design; extensions documented; test evidence available; no unresolved critical configuration issues. |
| Migration Acceptance | Trial migration completed; reconciliation thresholds met; exceptions documented; business owners and ICT sign-off. |
| UAT Acceptance | Approved UAT scripts executed; traceability available; critical/high defects closed or approved with workarounds. |
| Go-Live Acceptance | Cutover rehearsal completed; rollback plan approved; opening balances reconciled; support team ready; go/no-go approved. |
| Hypercare Exit | Stabilization achieved; open issues categorized; knowledge transfer completed; SLA reporting available; AMS handover accepted. |

# 12. Training, Change Management and Knowledge Transfer

The supplier shall develop a change management and adoption plan covering stakeholder communication, user readiness, super-user network, role mapping, and transition support.

Training shall be role-based and practical, using LRC scenarios and hands-on exercises.

Training groups shall include Finance users, Procurement users, Warehouse/Inventory users, Fixed Asset users, Management/reporting users, ICT administrators, and super users.

Training materials shall include user manuals, administrator manuals, quick reference guides, process guides, recorded sessions where feasible, and post-training assessments.

The supplier shall transfer sufficient knowledge to LRC ICT and business super-users to manage routine administration, first-level troubleshooting, reporting requests, access requests, and standard operational tasks.

# 13. Project Governance and Reporting

The supplier shall appoint a dedicated project manager and named workstream leads.

LRC shall appoint project owners, business focal points, ICT focal points, and a steering committee.

The project shall operate through weekly project management meetings, workstream meetings, monthly steering committee meetings, and formal stage-gate approvals.

The supplier shall maintain a project plan, RAID log, decision log, change request log, action log, defect log, deliverables tracker, and acceptance tracker.

All material scope changes, timeline changes, cost changes, or design changes require written LRC approval before execution.

# 14. Post-Go-Live Support and 3-Year SLA

The winning bidder shall provide a mandatory three-year post-go-live support and maintenance agreement after the hypercare period. The agreement shall cover functional support, technical support, configuration support, reporting support, integration support for supplier-delivered integrations, data migration issue resolution, license support, release advisory, incident management, service reporting, and continuous improvement recommendations.

## 14.1 Support Scope

Tiered support model covering L1 coordination with LRC, L2 functional/technical support, and L3 escalation for complex defects/customizations/integrations.

Support for Finance, Procurement, Warehouse/Inventory, Fixed Assets, Reporting, security roles, workflows, and approved extensions.

Support for license administration, renewal advice, subscription changes, and Microsoft support escalation where applicable.

Release management and update readiness advisory for Microsoft cloud updates, including impact analysis, regression testing support, and release notes.

Monthly SLA and ticket reports, quarterly service review meetings, trend analysis, and improvement backlog.

## 14.2 Minimum SLA Table

| Severity | Description | Response Time | Resolution / Workaround Target | Escalation |
| --- | --- | --- | --- | --- |
| P1 - Critical | System unavailable, major financial/procurement/warehouse operation blocked, no workaround, or major security incident affecting ERP operations. | 30 minutes | 4-8 hours workaround / target resolution as agreed | Immediate escalation to supplier support manager and LRC ICT/Project Owner; optional 24x7 coverage to be priced. |
| P2 - High | Major business function unavailable or serious degradation affecting multiple users or critical period close/procurement/warehouse activities. | 2 hours | 1-2 business days | Escalation if workaround not provided within target. |
| P3 - Medium | Non-critical issue affecting limited users or a function with workaround available. | 1 business day | 3-5 business days | Handled through standard support queue. |
| P4 - Low / Request | Guidance, minor defect, configuration question, report adjustment, or service request. | 2 business days | 5-10 business days or as agreed | Handled through standard request process. |

## 14.3 SLA Management

Supplier shall provide monthly SLA reports showing ticket volume, response times, resolution times, breached tickets, root causes, recurring issues, change requests, and improvement recommendations.

Repeated SLA breaches shall trigger a corrective action plan and may lead to contractual remedies, service credits, penalties, or other measures defined in the final contract.

Supplier shall provide named support resources and an escalation matrix with contact details, backup contacts, and management escalation points.

Support shall include remote support as standard and onsite support when required and commercially agreed.

The supplier shall define what is included in fixed support and what is treated as a billable change request.

# 15. Supplier Qualifications and Eligibility

| Requirement | Mandatory Evidence |
| --- | --- |
| Microsoft Partner Status | Official Microsoft partner status relevant to Dynamics 365 Finance/Supply Chain/Business Applications. Evidence required. |
| D365 F&O Experience | Proven implementation experience in Dynamics 365 Finance & Operations SaaS or Dynamics 365 Finance and Supply Chain Management. |
| NAV Migration Experience | Demonstrated experience migrating from Microsoft Dynamics NAV on-premises to Dynamics 365 cloud ERP. |
| Functional Expertise | Certified consultants for Finance, Procurement/Sourcing, Supply Chain/Warehouse, Fixed Assets, Reporting/Power BI, and Security. |
| Data Migration Capability | Dedicated data migration specialist with experience in ETL, mapping, cleansing, reconciliation, and cutover. |
| Project Management | Qualified project manager with ERP implementation governance experience and stage-gated delivery methodology. |
| Support Capability | Ability to provide three-year AMS support with SLA, named team, escalation, ticketing, and reporting. |
| References | Minimum three relevant ERP implementation references, preferably NGO, humanitarian, public-sector, or complex multi-site organizations. |

## 15.1 Key Team Members

Project Manager

Solution Architect

Finance Functional Consultant

Technical/Integration Specialist

# 16. Supplier Response Instructions

Bidders shall submit proposals using the structure below. Non-compliant or incomplete proposals may be rejected or scored lower.

1. Executive summary and understanding of LRC context.

2. Proposed solution and target architecture.

3. Functional scope response and fit-gap approach.

4. Technical scope response, environments, integrations, security, and compliance approach.

5. Dynamics NAV data migration methodology, assumptions, data scope, reconciliation approach, and cutover plan.

6. Microsoft Dynamics 365 licensing proposal and bill of materials.

7. Implementation methodology, project plan, timeline, milestones, and resource plan.

8. Project governance, risk management, quality assurance, and change control approach.

9. Testing, UAT, regression testing, and acceptance approach.

10. Training, change management, super-user and knowledge transfer plan.

11. Three-year support and SLA proposal, including service catalogue, support team, escalation matrix, and ticket reporting.

12. Team composition, CVs, certifications, location, allocation, and backup resources.

13. Relevant references and case studies.

14. Detailed financial proposal with separate pricing for licenses, implementation, migration, integrations, training, support, and optional items.

15. Assumptions, exclusions, dependencies, risks, and proposed contract terms.

# 17. Evaluation and Scoring Model

| Evaluation Area | Points |
| --- | --- |
| Functional fit and solution design | 20 |
| Dynamics 365 F&O implementation methodology and governance | 5 |
| NAV migration approach, data quality, reconciliation and cutover | 5 |
| Licensing proposal clarity, compliance, ownership and cost transparency | 5 |
| Security, privacy, compliance, environments and access control | 5 |
| Support model, 3-year SLA, service catalogue and escalation | 5 |
| Team experience, certifications and relevant references | 5 |
| Training, change management and knowledge transfer | 5 |
| Implementation timeline, risk management and feasibility | 5 |
| Financial proposal and cost-effectiveness | 40 |

Only bidders scoring 45/60 or above in the technical evaluation will be considered technically compliant.

## 17.1 Mandatory Pass/Fail Gates

Acceptance of implementation, licensing, NAV migration, and three-year SLA support scope.

Evidence of Microsoft partner capability for the proposed solution.

At least three relevant implementation references.

Named project team and support team.

Clear data migration methodology and reconciliation process.

Clear license ownership/provisioning model under LRC tenant or LRC-approved arrangement.

Acceptance of confidentiality, data protection, cybersecurity, and LRC ownership of deliverables.

# 18. Commercial Terms, Payment and Warranty

## 18.1 Financial Proposal Breakdown

All prices shall be quoted in USD, exclusive of VAT unless otherwise stated.

The bidder shall complete all unit prices, total prices, and remarks.

Any recurring cost shall be clearly identified as monthly, annual, or three-year cost.

Microsoft Dynamics 365 licenses shall be priced separately by license type, quantity, billing model, and duration.

Optional items shall not be included in the mandatory financial total unless specifically requested by LRC.

The financial proposal shall clearly separate:

One-time implementation costs

Recurring license costs

Recurring support and SLA costs

Optional modules, integrations, and add-ons

Bill of Quantities — Financial Proposal Breakdown

Tender: Microsoft Dynamics 365 Implementation

| # | Cost Category | Description | Unit | Quantity | Unit Price USD | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| - 1 | - Implementation and Configuration | - Project initiation, requirements validation, solution design, environment setup, configuration, security roles, workflows, testing support, deployment, and handover documentation | - Lump Sum | - 1 |  |  |
| - 2 | - Microsoft Dynamics 365 Licenses | - License cost by type and quantity, including full users, team members, Power Platform, Power BI, Dataverse, sandbox, or any required Microsoft licenses | - Annual | - 1 |  | - Bidder to attach license breakdown by type and quantity |
| - 3 | - Data Migration | - Data assessment, mapping, cleansing support, migration templates, test migration, final migration, reconciliation, and cutover support | - Lump Sum | - 1 |  |  |
| - 4 | - Integration | - Integration with required systems, including Microsoft 365 / Entra ID, or other approved systems | - Lump Sum | - 1 |  |  |
| - 5 | - Reporting and Dashboards | - Standard reports, management dashboards, Power BI model/dataset configuration, role-based access, testing, and documentation | - Lump Sum | - 1 |  |  |
| - 6 | - Training | - Training plan, administrator training, end-user training, ICT technical handover, user guides, and post-go-live adoption support | - Lump Sum | - 1 |  |  |
| - 7 | - Support and SLA — Year 1 | - Corrective support, SLA coverage, troubleshooting, minor configuration support, escalation, and monthly support reporting | - Year | - 1 |  |  |
|  | - Development Man-Day | - Professional development services for approved customizations, enhancements, workflows, reports, integrations, automation, or change requests not covered under the standard implementation scope | - Man-Day | - 1 |  | - To be requested if any new change request not covered by this tender |
|  | - Total — Year 1 |  |  |  |  |  |
|  | - Total — 3 Years |  |  |  |  |  |

- Bidder Declaration:
The bidder confirms that all costs required to deliver the proposed solution are included in this financial proposal. Any cost not clearly listed in this BOQ shall be considered included in the bidder’s total proposed price and shall not be claimed later as an additional cost.

## 18.2 Suggested Payment Milestones

| Milestone | Indicative Payment | Acceptance Basis |
| --- | --- | --- |
| Contract signature and mobilization | xx% | Approved project charter, detailed plan, and mobilization completed. |
| Discovery and solution design acceptance | xx% | Current-state assessment, fit-gap, solution blueprint, licensing BOM, and migration strategy approved. |
| Build/configuration milestone | xx% | Core modules configured and ready for SIT according to agreed scope. |
| Data migration and testing milestone | xx% | Trial migrations, SIT, reports, integrations, and testing evidence accepted. |
| UAT sign-off and go-live readiness | xx% | UAT completed, go/no-go checklist approved, cutover plan accepted. |
| Go-live and hypercare exit | xx% | Production go-live completed and hypercare exit accepted. |
| Performance holdback | xx% | Released after warranty/hypercare obligations are met and critical issues are resolved. |

## 18.3 Warranty and Contractual Protection

The supplier shall provide a warranty period of at least 90 days after hypercare exit for defects in delivered configurations, customizations, integrations, reports, and migration outputs.

All deliverables, documentation, configurations, scripts, custom code developed for LRC, and project outputs shall be owned by LRC unless otherwise explicitly agreed.

Supplier shall not withhold administrative access, documentation, source code, credentials, or licensing control needed for LRC business continuity.

Change requests shall be governed by a formal change control procedure with impact assessment, cost, timeline, risk, and approval requirements.

Licenses shall only be activated or billed according to the agreed licensing plan and LRC approval.

# 19. LRC Responsibilities and Dependencies

Nominate project owner, project manager/focal point, business process owners, ICT focal points, and super users.

Provide access to relevant NAV data, documentation, processes, reports, sample transactions, and subject matter experts.

Review and approve deliverables within agreed timelines.

Lead internal policy decisions, approval matrix decisions, chart of accounts/dimension decisions, and data ownership decisions.

Support data cleansing activities where business validation is required.

Coordinate user availability for workshops, testing, training, and UAT.

Provide required Microsoft tenant access and administrative approvals subject to LRC cybersecurity procedures.

Ensure internal communication and change management support for adoption.

# 20. Appendices and Templates

| Appendix | Description |
| --- | --- |
| Appendix A | Functional Requirements Matrix - supplier to complete OOTB / Configuration / Extension / ISV / Not Supported response. |
| Appendix B | Bidder Compliance Checklist. |

# Appendix A - Supplier Functional Requirements Matrix

Bidders must complete this matrix. LRC may expand this table during the final procurement package. Supplier must not leave mandatory rows blank.

| Module | Requirement | Priority | OOTB | Config | Extension/ISV | Supplier Comments |
| --- | --- | --- | --- | --- | --- | --- |
| General Ledger | Multi-company, multi-currency, financial dimensions, chart of accounts in required currencies, journal approvals, audit trail. | M |  |  |  |  |
| Budget Control | Budget planning, budget control, donor/project/department budget vs actual reporting, commitment control where applicable. | M |  |  |  |  |
| Accounts Payable | Vendor master, approval, invoice matching, payment proposals, vendor statements, AP reconciliation, tax handling. | M |  |  |  |  |
| Accounts Receivable | Customer/donor records, receipts, invoicing where applicable, donor/customer statements, cash receipt reports. | M |  |  |  |  |
| Cash and Bank | Bank reconciliation, multi-bank/multi-currency, payment file readiness, liquidity and cash reports. | M |  |  |  |  |
| Procurement | PR/PO, RFQ, vendor onboarding, supplier evaluation, approval thresholds, receiving, invoice matching. | M |  |  |  |  |
| Warehouse | Item master, UoM, stock movement, transfers, cycle counting, valuation, location/bin control, expiry/batch/serial tracking where applicable. | M |  |  |  |  |
| Fixed Assets | Asset register, acquisition, capitalization, depreciation, transfer, disposal, reporting, audit trail. | M |  |  |  |  |
| Reporting | Financial statements, GL/trial balance by currency, procurement, inventory, fixed assets, donor/project dashboards, Power BI datasets. | M |  |  |  |  |
| Document Management | Attach scanned documents to transactions and entries, with appropriate access control and retrieval. | M |  |  |  |  |
| Security | Role-based access, MFA/SSO, SoD matrix, access review, audit logging. | M |  |  |  |  |
| Integration | Microsoft 365, Entra ID, Power BI, SharePoint, banking/CRM/HR/GIS as confirmed by LRC. | P/O |  |  |  |  |

# Appendix B - Bidder Compliance Checklist

| Requirement | Compliant (Yes/No) | Reference in Proposal | Comments |
| --- | --- | --- | --- |
| Implementation of Dynamics 365 Finance & Operations SaaS |  |  |  |
| Finance, procurement, warehouse/inventory, fixed assets scope included |  |  |  |
| Migration from Dynamics NAV on-premises included |  |  |  |
| Microsoft Dynamics 365 licenses included in proposal |  |  |  |
| Licenses under LRC tenant or LRC-approved ownership model |  |  |  |
| Three-year support and SLA included |  |  |  |
| Security, privacy and data protection requirements accepted |  |  |  |
| Training and knowledge transfer included |  |  |  |
| Warranty and handover requirements accepted |  |  |  |